Weekly Meeting (15.09.2026) Notes:

- PM will contact and schedule meeting with client for next week, current week unlikely. PM, BA, UX must attend, Devs preferred but not required.

- Tasks in the planner have check boxes for uploading documents to GitHub and updating master document as you go, to make project progress submissions more streamlined for PM.

- Tasks in the planner also have notes that mimic the completion comments seen in the master document, to satisfy HD planner criteria and make task handoffs more readable.

- BA's current week tasks are a blocker for the whole team, similarly, UX tasks block Dev tasks. Priorities adjusted accordingly and BA / UX prompted to complete their tasks ASAP, Dev tasks extended to Sunday.

- Dev tasks are left somewhat ambiguous, both Devs will work on identical tasks, but contribute their own work and review the other Dev's work as they go.

- Tasks in the planner >4 hours for each role, satisfying the 4 hour minimum workload.

- Project scope will be clarified with client, current proposed deliverable for prototype is the Form Experience, with backend to be integrated in later weeks within Sprint 2.

- BA and Dev 1 not in attendance, task note updated accordingly.

Weekly Meeting (22.09.2026) Notes:

- Client meeting scheduled for 30.09.2026 at 10:00 AM.

- Dev tasks are blockers for one BA and one UX task. Dev task deadlines extended, and BA / UX task pushed back accordingly.

- Showcase Presentation is opt-in, and group consensus was not fully in support of expressing an interest to present our project.

- PM confirmed with Alessio that the Individual Sprint 2 Playback portions can be recorded at home, and sent to the PM to put together and submit.

- Going forward, the Master Document will be updated via the shared documents in Teams, and the PM will be responsible for uploading the updated copy every week to GitHub repo.

- Tonight's Dev meeting will onboard UX to Dev tasks as well, to add extra tasks for the UX and ensure project can get back on schedule.

- Client meeting is at 10:00 on the 30th of September.

- Individual HD Feature Task is "something personal and related to your project ... not an extension of your project ... if you are working with GP, do something which is related to the GP", and must be built on the boilerplate from Sprint 0.

- Our group scored higher than the average for Sprint 1 Playback & Project Progress 3/9!

- Dev 1 not in attendance, task note updated accordingly.

Weekly Meeting (29.09.2026) Notes:

- Attendance for client meeting tomorrow at 10:00AM requested from team members

- Developer tasks expedited for the demo tomorrow during the client meeting, UX given additional task of creating a confirmation page

- Development timeline broken down into manageable steps to achieve sprint 2 deliverable

- Sprint 3 scope discussed, S3W1: Full Prototype Developed, S2W2: BA & UX Fixes Addressed, S3W3, Proof-of-Concept Delivered

- PM to create Sprint 2 Playback Slide in the shared documents folder of the Teams chat

- Individual portions to be recorded and sent to the PM no later than Saturday

Weekly Meeting (06.10.2026) Notes:

- Sprint 3 timeline is as follows: Week 1 deliverable is the complete prototype that can satisfy all user journeys, Week 2 deliverable is a polished prototype that satisfies all user needs and other identified requirements, Week 3 is further polishing and testing the proof-of-concept for handoff and delivery.

- Tian spoken to about blockers caused, and the need to improve his communication.

- Diya informed that some Dev tasks will be handed off to her in the event of Tian causing more blockers in Sprint 3, and Anas will pick up some UX tasks to distribute the workload fairly.

- Meeting with Jolly may be held in Week 2, Diya has already contacted her with burning questions so no urgent need to hold a meeting with her.

- Alessio contacted to discuss the HD task eligibility of our team, waiting for his response

Weekly Meeting (13.10.2026) Notes:

- The current prototype was reviewed, and the following outstanding issues / refinements were found:

- Implement a back button on dynamic form page

- Red asterisks on mandatory form fields

- EMAC form field needs to be numeric only, this is picked up in the review page but not earlier

- Review page should not be centered, but rather be offset like the rest of the dynamic form

- Form reference number not currently implemented

- Dynamic form dropdown is still a text box

- Printer form not populated with fields

- File upload still needs to be implemented

- Printer page URL issue prevents the form from being submitted

- Subheadings for tech jargon / readability

- Handover document is available in the shared documents folder, we should all be adding to this document early