Prototype hosting / development – team 26

By Joel Waterhouse s4094140

To host the prototype, there is two routes, as developers, we can go (depending on client requirements):

- Monday.com Developer

- Externally hosted on Firebase

1. Monday.com Developer:

On Monday.com, several types of applications can be built, including board views, item views, board menu features, dashboard widgets, custom objects, account settings views, Doc actions, AI assistants, integrations, and workspace templates. (Monday.com Developer Documentation)

A Monday.com app can be developed as a Public App, allowing it to be installed and used by other Monday.com accounts. However, this does not necessarily mean that external vendors must have Monday.com accounts. If the vendor-facing questionnaire is implemented as an independently hosted external web application, vendors can interact with that application without accessing the Monday.com workspace.

For this approach, the Monday.com application could provide the internal interface for the Grand Prix team. The team could use it to create an assessment, provide vendor information, and generate a unique URL for the vendor.

The vendor could then access the questionnaire through an external web interface, while the backend manages the assessment, communicates with the LLM, and uses the Monday.com API to update the relevant boards.

For this pathway, there’d be three separate areas of code:

- Internal Monday App for Grand Prix team

- External Monday App for the vendors

- Backend created on VS code for LLM contribution, authentication, communication with Monday API

Limitations:

- Monday.com should not interact with the LLM API, security issues

- Vendors MUST create Monday.com accounts

- Potential costs due to API calls and board mutations

- If the application relies heavily on Monday.com for every interaction, API usage could increase significantly.

2. Externally hosted on Firebase

Firebase can be used to host the new application, generating the URLs for specific vendors, and have no need for the internal team to access Monday.com as the internal application would also be hosted by firebase.

For example:

https://assessment.example.com/vendor/abc123

The vendor could access this URL without requiring a Monday.com account. The vendor would interact entirely with the external application, while the backend would communicate with the Monday.com API when information needs to be read from or written to a Monday.com board.

This app would however require API calls to Monday to access and mutate boards. This means tokens would need to be generated and stored securely and safely as it will be public facing.

Areas of code:

- Internal app

- External app

- Backend

All areas will be created on a tool such as VS code.

Limitations:

- Monday API calls and costs, token restrictions for different tiers of API

- Authentication, Firebase and the backend must have authentication to mutate the Monday.com boards

- Monday.com API credentials or OAuth tokens must never be exposed in the public-facing frontend.

Comparison:

Both choices require Monday API usage, Monday.com database/board mutation, and the external facing vendor Applications. Where Monday.com developer is more confined to one location for coding and development, Firebase hosting allows for less restraints and more flexibility.

HANDOFF: (PM)
It is up to the PM, BA, and Client, to determine the more appropriate route to take.