# Master Document - Team Page Sprint 1

# Individual Data Review - Dev

| Role | Dev 1: Gabriel Halvarsson | Date | Friday, 21 August 2026 |
| --- | --- | --- | --- |

Completion comment

Done: Reviewed the client’s Monday.com application and recorded observations from a technical lens in ‘Dev 1 Notes’ document.

Deliverable: Uploaded a copy of ‘Dev 1 Notes’ to the shared documents folder in MS Teams for the PM to access.

Note for next role: Nothing blocking.

# Individual Technical Review - Dev

| Role | Dev 2: Joel Waterhouse | Date | Saturday, 22 August 2026 |
| --- | --- | --- | --- |

Completion comment

Done: Reviewed the Monday.com application, took notes on the technical aspects as well as some other features/designs.

Deliverable: Uploaded a file named "Dev 2 – Notes" to the Microsoft teams for the PM to review.

Note for next role: No notes.

# Notes summary - PM

| Role | PM: Tianxiang Hang | Date | Sunday, 23 August 2026 |
| --- | --- | --- | --- |

Completion comment

Done: Summarised observations from Monday.com review

Deliverable: Uploaded a file named “Notes Summary” to Teams Shared folder.

Note for next role: N/A

# Group LLM Feasibility Review & Planning Session - Team

| Role | Whole Team | Date | Saturday, 5th September |
| --- | --- | --- | --- |

Completion comment

Done: Group session planning future weeks and assessing LLM Feasibility

Deliverable: Uploaded meeting minutes to Teams shared folder.

Note for next role: N/A

# Create User Journeys - BA

| Role | BA: Anas Rizwan | Date | Wednesday, 9 September 2026 |
| --- | --- | --- | --- |

Completion comment
Done: Created user journeys mapping the current experience and key interactions undertaken by users within the existing process.

Deliverable: Documented user journey artefacts outlining user actions, touchpoints, pain points, and opportunities for improvement.
Note for next role: UX to use the journeys as supporting context when developing and validating wireframes.

https://github.com/Joel-Wat/Capstone-26-Team-2/tree/main/Sprint%201/BA/BA%20Artefacts

# Review UX Wireframes - BA

| Role | BA: Anas Rizwan | Date | Wednesday, 9 September 2026 |
| --- | --- | --- | --- |

Completion comment
Done: Created user journeys mapping the current experience and key interactions undertaken by users within the existing process.
Deliverable: Documented user journey artefacts outlining user actions, touchpoints, pain points, and opportunities for improvement.
Note for next role: UX to use the journeys as supporting context when developing and validating wireframes.

https://github.com/Joel-Wat/Capstone-26-Team-2/tree/main/Sprint%201/BA/BA%20Artefacts

# Elicit Client Requirements - BA

| Role | BA: Anas Rizwan | Date | Wednesday, 9 September 2026 |
| --- | --- | --- | --- |

Completion comment
Done: Created user journeys mapping the current experience and key interactions undertaken by users within the existing process.
Deliverable: Documented user journey artefacts outlining user actions, touchpoints, pain points, and opportunities for improvement.
Note for next role: UX to use the journeys as supporting context when developing and validating wireframes.

https://github.com/Joel-Wat/Capstone-26-Team-2/tree/main/Sprint%201/BA/BA%20Artefacts

# Refine User Journeys - BA

| Role | BA: Anas Rizwan | Date | Thursday, 10 September 2026 |
| --- | --- | --- | --- |

Completion comment
Done: Refined the initial user journeys based on further project research, requirements elicitation, and feedback from the team.
Deliverable: Updated user journeys providing a clearer representation of user needs, pain points, and interactions.
Note for next role: UX and Developers to reference the refined journeys during solution design and prototyping.

https://github.com/Joel-Wat/Capstone-26-Team-2/tree/main/Sprint%201/BA/BA%20Artefacts

# Review BA User Journey - UX

| Role | UX: Diya Diljith | Date | Monday, 7 September 2026 |
| --- | --- | --- | --- |

Completion comment

Done: Reviewed and analysed the BA user journeys and created UX notes to support later wireframe construction

Deliverable: Completed user journey analysis and supporting UX notes, then handed the findings over to Dev 2 (Gabriel).

Note for the next role: User journey findings are available to support development and wireframe implementation.

# Construction of Wireframes - UX

| Role | UX: Diya Diljith | Date | Wednesday, 9 September 2026 |
| --- | --- | --- | --- |

Completion comment

Done: Reviewed the user journey notes, created an initial rough mock up, developed it into a more detailed UX design and made changes based on the feedback received.

Deliverable: Completed the detailed design and submitted it to the BA for review.

Note for the next role: Design is ready for BA to review and for further implementation.

https://github.com/Joel-Wat/Capstone-26-Team-2/tree/main/Sprint%201/UX/UX%20Artefacts

# Create User Personas - UX

| Role | UX: Diya Diljith | Date | Thursday,10 September 2026 |
| --- | --- | --- | --- |

Completion comment

Done: Identified key user groups and analysed their needs, behaviours, feelings, goals and pain points from the available project research. Created and finalised detailed personas covering the major user types.

Deliverable: Completed the UX personas including context, goals, motivations, behaviours, pain points and needs, and handed them to the PM for inclusion in the Sprint Playback slide deck.

Note for the next role: Finalised personas are available to guide future UX design decisions.

https://github.com/Joel-Wat/Capstone-26-Team-2/tree/main/Sprint%201/UX/UX%20Artefacts

# Create a Shared GitHub Repository - Dev 1

| Role | Dev 1: Joel Waterhouse | Date | Tuesday, 8 September 2026 |
| --- | --- | --- | --- |

Completion comment
Done: Established a shared GitHub repository to support collaborative development and version control across the development team.
Deliverable: Shared project repository available to relevant team members for future implementation work.
Note for next role: Developers to use the repository as the central location for source code and version-controlled development artefacts.

# Post Role Tasks on Planner - Dev 1

| Role | Dev 1: Joel Waterhouse | Date | Tuesday, 8 September 2026 |
| --- | --- | --- | --- |

Completion comment
Done: Added the agreed Sprint 1 tasks to the team planner and organised them by relevant project role.
Deliverable: Populated Sprint 1 planner providing visibility of assigned work and responsibilities.
Note for next role: PM to review and maintain the planner as tasks, responsibilities, and sprint priorities evolve.

# Create Technical Workflow of the Current Implementation - Dev 1

| Role | Dev 1: Joel Waterhouse | Date | Friday, 11 September 2026 |
| --- | --- | --- | --- |

Completion comment
Done: Investigated the client's existing implementation and documented the technical workflow of the current solution.
Deliverable: Technical workflow outlining the existing system, major components, and flow of information through the current implementation.
Note for next role: Developers to use the workflow as a baseline when designing the technical architecture and integration approach for the proposed solution.

https://github.com/Joel-Wat/Capstone-26-Team-2/tree/main/Sprint%201/Developers/Dev%20Artefacts

# Book Meeting for Sprint 1 Playback - Dev 2

| Role | Dev 2: Gabriel Halvarsson | Date | Tuesday, 8 September 2026 |
| --- | --- | --- | --- |

Completion comment
Done: Coordinated and booked the Sprint 1 playback meeting to present completed sprint work and findings.
Deliverable: Scheduled Sprint 1 playback session with the team and UX Supervisor.

Note for next role: N/A

# Review and Amend Planner Tasks - Dev 2

| Role | Dev 2: Gabriel Halvarsson | Date | Tuesday, 8 September 2026 |
| --- | --- | --- | --- |

Completion comment

Done: Reviewed the Sprint 1 planner and amended tasks to improve clarity, ownership, and alignment with the work being undertaken by each project role.
Deliverable: Updated planner containing revised task descriptions and assignments.
Note for next role: PM to continue maintaining the planner and ensure future sprint tasks have clear ownership, scope, and expected deliverables.

# Create Sprint Playback Slide Deck - Dev 2

| Role | Dev 2: Gabriel Halvarsson | Date | Friday, 11 September 2026 |
| --- | --- | --- | --- |

Completion comment
Done: Compiled the team's Sprint 1 work into a structured presentation for the sprint playback.
Deliverable: Sprint 1 playback slide deck summarising completed activities, key findings, project artefacts, and progress made during the sprint.
Note for next role: N/A

https://github.com/Joel-Wat/Capstone-26-Team-2/tree/main/Sprint%201/PM/PM%20Artefacts

# Master Document - Team Page Sprint 2

# Finalise Prototype Requirements & Acceptance Criteria - BA

| Role | BA: Anas Rizwan | Date | Wednesday, 16 September 2026 |
| --- | --- | --- | --- |

Completion comment

Done: Reviewed sprint 1 findings and created a list of requirements for the POC. Requirements prioritised as “Essential”, “Desirable” and “Out-of-Scope”, with a clearly defined acceptance criteria established for evaluating the prototype.

Deliverable: Documented POC requirements and acceptance criteria.

Note for next role (PM): Use the “Essential” requirements and acceptance criteria as the baseline for controlling sprint 2’s scope and deliverables, and for assessing if the prototype satisfies the definition of done. Requirements that need further client clarification should be tracked and resolved ASAP.

https://github.com/Joel-Wat/Capstone-26-Team-2/blob/main/Sprint 2/BA/BA Artefacts/Create a list of requirements that are essential.docx

# Finalise Proposed User Journeys - BA

| Role | BA: Anas Rizwan | Date | Wednesday, 16 September 2026 |
| --- | --- | --- | --- |

Completion comment

Done: Refined the proposed user journey for the sprint 1 personas by documenting their actions, system interactions, and desired outcomes.

Deliverable: Documented user and system interaction flows for the sprint 1 personas, providing a clear reference for how each user type should interact with the prototype.

Note for next role (PM / UX): PM: Use the documented persona journeys to ensure sprint 2 development remains focused on demonstrating the agreed end-to-end workflow. UX: Use the documented user actions, system interactions and desired outcomes as the basis for validating and refining the prototype’s pages, navigation, and interaction states.

https://github.com/Joel-Wat/Capstone-26-Team-2/blob/main/Sprint 2/BA/BA Artefacts/User Actions.docx

# Review and Finalise Prototype Wireframes- UX

| Role | UX: Diya Diljith | Date | Friday, 18 September 2026 |
| --- | --- | --- | --- |

Completion comment

Done: Reviewed and refined the existing UX wireframes against the finalised user journey and acceptance criteria. Finalised the wireframes required for the prototype, including form validation, login feedback, result category navigation, search and filtering interactions.

Deliverable: Finalised prototype wireframes and supporting UX artefacts uploaded to the shared GitHub repository.

Note for next role: PM to review the finalised wireframes. The designs are ready to be used as the visual reference for prototype implementation.

# Define Prototype User Behaviour and UX Requirements - UX

| Role | UX: Diya Diljith | Date |  |
| --- | --- | --- | --- |

Completion comment

Done: Documented the expected user behaviour for the prototype based on the finalised user workflows and acceptance criteria. Defined the required interactions, validation feedback, prompts, labels, search and filter behaviour, navigation behaviour, and identified UX requirements that still require client clarification.

Deliverable: Completed UX Prototype Behaviour Specification providing implementation guidance for the prototype, supported by the finalised Figma wireframes. The document was uploaded to the shared GitHub repository.

Note for next role: Dev 1 and Dev 2 to use the UX specification together with the finalised wireframes when implementing the prototype. Searchable fields, final filter options, individual record interaction and role-specific access remain subject to client clarification.

Git URL:

# Design Prototype Technical Workflow & Application Structure - Dev 1

| Role | Dev 1: Joel Waterhouse | Date |  |
| --- | --- | --- | --- |

Completion comment

Done: Documented the expected user behaviour for the prototype based on the finalised user workflows and acceptance criteria. Defined the required interactions, validation feedback, prompts, labels, search and filter behaviour, navigation behaviour, and identified UX requirements that still require client clarification.

Deliverable: Completed UX Prototype Behaviour Specification providing implementation guidance for the prototype, supported by the finalised Figma wireframes. The document was uploaded to the shared GitHub repository.

Note for next role:

# Begin Prototype Development - Dev 1

| Role | Dev 1: Joel Waterhouse | Date |  |
| --- | --- | --- | --- |

Completion comment

Done:

Deliverable:

Note for next role:

# Design Prototype Technical Workflow & Application Structure - Dev 2

| Role | Dev 2: Tianxang Hang | Date |  |
| --- | --- | --- | --- |

Completion comment

Done:

Deliverable:

Note for next role:

# Begin Prototype Development - Dev 2

| Role | Dev 2: Tianxang Hang | Date |  |
| --- | --- | --- | --- |

Completion comment

Done:

Deliverable:

Note for next role: